03/05/2003 - mjhames: This scr involves changing the look of the OWA start page

to obscure the technology behind ERC webmail.

03/12/2003 - tbwalter:  Once this SCR is implemented, this will improve the

security of the Outlook Web Access by by masking the underlying ISS server and

the Microsoft developed ASP pages.

The Plan:

1. Edit the login.asp page for OWA so that it appears to not to be OWA

2. Add a virtual server and set OWA to its document root

3. Add an error redirect so that HTTP 403.4 error are redirected to use the

proper protocol(HTTPS)

Rollback:

- Restore to current status

03/17/2003 - ACCB:  MJ Hames will coordinate with PA Wildfang and the Help Desk

regarding the new address for Outlook Web Mail.  This SCR is approved and

assigned.

04/10/2003 - mjhames: Implemented : created the new virtual directory

"ERCWebMail" and pointed to the /exchange/ virtual directory. Added the error

redirect to the virtual directory. Add an error redirect so that HTTP 403.4

errors are redirected to use the proper protocol(HTTPS).

Verified HTTP error redirect by navigating to exchange using HTTP instead of

HTTPS.

05/22/2003 - mjhames: after implementation some path adjustments had to be made

to account for the new virtual root "ERCWebMail". Specifically the metadata for

the original application made the virtual root and the underlying path /USA/

appear the same to the application so I changed the global constant for the

virtual root(bstrVirtualRoot) to include the underlying path /USA/. This fixed

all related path problems and all origional file are stored in a folder named

exchange/back/. Another problem occured with the ISAPI upload DLL

that had to do with permissions on the path to the DLL. I made a copy in the

path /USA/ and pointed the attachments page to it.

Verified path fixes by navigating to all pages identified as having a path

problem.

Verified file attachment fixes by creating an email and adding an attachment to

it.

08/16/04 - ACCB: Brad has confirmed that the entry was completed and has

requested it be closed. Entry has been moved to the “Completed” state and closed

as requested.